01/19/2023 Call + Notes:

| January | Solve battery crisis so we can get Glorb off trailer (Phase 1) - Pick jan/feb date to troubleshoot battery issue Begin DMV design renderings Begin DMV application start |
| --- | --- |
| February | DMV App opens feb 15 |
| March | 2nd week of March - Boise build week! - Install suspension - Fix Brakes Glorb moves into its home Batteries Phase 2 |
| April | DMV application due April 12 |
| May | Build |
| June | Build |
| July | Build |
| August | Finish/cum together |

Glorb Tasks

Immediate Tasks

- Warehouse space

- Suspension Upgrade

  - Can do suspension but not battery but need battery to be solved first to reduce cost

  - ~1 week for airbag suspension upgrade

  - Determine how many people it needs to hold

  - Weight limit will change

- Battery

  - Concern: weak point, required on playa work, need root cause playa issues

  - Goals:

    - Brain dump

    - Make batteries happy 🙂

    - Aux power to allow max thumps

    - Removable batteries?

  - Battery Phase 1 - make it move

  - Battery Phase 2 - min upgrades

  - Battery Phase 3 - wanted upgrades

- Solar transition

  - Maybe a panel for cellphones everything else bonus

- Design

  - Easily-poopable design

  - Triangle

  - What does Glorb Mean to you?

    - Friendship, Adaptable/Flexible, adventure, no pooping

  - Mounted to chassis this year

  - Considerations

    - Wind

    - Rain

    - Lightning

  - Mermeow mobile pussy palace

  - What we liked about 2022

    - We like it open and viewing to the sides

    - Bottom floor made it easy to transport

  - Lessons learned

    - On playa build was too much

    - Straps led to folks grabbing them and loosening the duxel

  - Ideas

    - Permanent shape vs build and take down on playa

    - Rectangle, walls on hinges to open and close

    - Solar panel on the car ^ walls could be solar panels

    - Can we test this out before the playa? Group camping trip?

    - Illusion

      - Fabrics?

      - Need infiniti mirror but maybe part of the car is as a prototype vs the entire car

    - Having a floor could protect the batteries

    - Look at roof pedestal systems or social construct construction

    - Need to be able to easily access the batteries

    - Back wall is the mirror or series of cubes

    - ONE BIG HAND

  - Needs

    - Batteries in the floor, we hang out on the floors, need to easily access the batteries for trouble shooting, need a cover for the floor to protect them from liquids, etc.

  - Constraints

    - 1000 lbs trailer cap

      - 9 batteries about 100 lbs each, removable?

    - Wheels have to be covered

    - WOWwwww factor for day and night time

      - Day - Greek palace white curtain and gold

      - Night  - LED

  - To dos

    - Need Link to glorb cut sheet

    - Liana will do the rendering

    - Chris to send me dims

    - Marko to help with attachment

    - Mike to help with base too

    - Make a sign, DO NOT POOP ON THIS CAR OR ELSE

    - Marko, Henri, Liana to design the car

- Assign Team leads

  - Leadership

  - Mechanics

  - Decor/Design

  - Lighting

  - Power

  - Sound

- New Design sketches

Mid-term tasks

- Solar transition

- Design/Decor

- CNC more Duxels?

TEAMS

- Leadership (Chris/Mike/Jessi/Hunter)

  - Jobs

    - Organization

      - Project management

      - Build weekends, etc.

    - Storage

    - Transport (Hunter)

    - Infrastructure (Hunter)

    - Maintenance

- Mechanics (Chris/Mike)

  - Jobs

    - Suspension

    - Body work

- Decor/Design (Cara/Liana/Jessi/Brooke/Hunter)

  - Jobs

    - Glorb redesign (ship to mechanics team)

    - Acquire materials

  - Design doc: https://docs.google.com/document/d/1HsRZCY1Q8RgPQKqHTnDoPIt3EDETT75Lsh9fcuOAsoA/edit

- Lighting (Chris/Liana)

  - Jobs

    - Coordinate with Decor team

    - Acquire materials

    - Design controller/electronics layout

    - Wire and build

- Power (Chris/Mike)

  - Jobs

    - Source bigger, more reliable batteries

    - Utilize existing battery packs for auxiliary systems

    - Solar transitions

- Sound (Cara)

  - Jobs

    - Design sound system

    - Design placement

    - Build